GOVERNMENT OF THE UNITED REPUBLIC OF TANZANIA

PRESIDENT’S OFFICE REGIONAL ADMINISTRATION

AND LOCAL GOVERNMENT (PORALG)

DAR ES SALAAM METROPOLITAN DEVELOPMENT PROJECT PHASE TWO ENESS PROJECT (TACTIC)

ENVIRONMENTAL AND SOCIAL

COMMITMENT PLAN (ESCP)

September 2023

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN

- The United Republic of Tanzania through the President’s Office-Regional Administration and Local Government (PO-RALG) will implement the Dar Es Salaam Metropolitan Development Project Phase 2 (DMDP 2) with the involvement of Tanzania Rural and Urban Roads Agency (TARURA) with 5 Local Government Authorities (LGAs) of Dar Es Salaam being the implementing Agencies as set out in the Financing Agreement. The International Development Association (the Bank), has agreed to provide the original financing (P180298) for the Project, as set out in the referred agreement(s).

- The United Republic of Tanzania shall ensure that the Project is carried out in accordance with the Environmental and Social Standards (ESSs) and this Environmental and Social Commitment Plan (ESCP), in a manner acceptable to the World Bank. The ESCP is a part of the Financing Agreement and the Project Agreement. Unless otherwise defined in this ESCP, capitalized terms used in this ESCP have the meanings ascribed to them in the referred agreement(s).

- Without limitation to the foregoing, this ESCP sets out material measures and actions that the PO-RALG shall carry out or cause to be carried out, including, as applicable, the timeframes of the actions and measures, institutional, staffing, funding, training, monitoring and reporting arrangements, and grievance management. The ESCP also sets out the environmental and social (E&S) instruments that shall be adopted and implemented under the Project, all of which shall be subject to prior consultation and disclosure, consistent with the ESS, and in form and substance, and in a manner acceptable to the World Bank. Once adopted, the said E&S instruments may be revised from time to time with prior written agreement by the World Bank.

- As agreed by the World Bank and the United Republic of Tanzania, this ESCP will be revised from time to time if necessary, during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to Project performance. In such circumstances, the United Republic of Tanzania through PO-RALG and the World Bank agree to update the ESCP to reflect these changes through an exchange of letters signed between the World Bank and the United Republic of Tanzania; the Permanent Secretary of PO-RALG. The PO-RALG shall promptly disclose the updated ESCP.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBLE ENTITY |
| --- | --- | --- | --- |
| MONITORING AND REPORTING |  |  |  |
| A | REGULAR REPORTING Prepare and submit to the World Bank regular monitoring reports on the environmental, social, health and safety (ESHS) performance of the Project, including but not limited to the implementation of the ESCP, status of preparation and implementation of E&S instruments required under the ESCP, stakeholder engagement activities, and functioning of the grievance mechanism(s) and RAP implementation | Quarterly throughout DMDP 2 implementation to the World Bank no later than 10days of each reporting period | Implementing LGAs Project Implementing Team (PIT) PO-RALG Project Coordinating Team (PCT) |
| B | INCIDENTS AND ACCIDENTS Promptly notify the World Bank of any incident or accident related to the Project which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers, including, inter alia, cases of sexual exploitation and abuse (SEA), sexual harassment (SH), and accidents that result in death, serious or multiple injury. Provide sufficient detail regarding the scope, severity, and possible causes of the incident or accident, indicating immediate measures taken or that are planned to be taken to address it, and any information provided by any contractor and/or supervising firm, as appropriate. Subsequently, at the World Bank’s request, prepare a report on the incident or accident and propose any measures to address it and prevent its recurrence. | Notify the World Bank no later than 48 hours after learning of the incident or accident. Provide subsequent reports to the World Bank within a timeframe acceptable to the World Bank | PCT, PIT, LGAs Contractors Supervision Consultants |
| C | CONTRACTORS’ MONTHLY REPORTS Require contractors and supervising firms to provide monthly monitoring reports on ESHS performance in accordance with the metrics specified in the respective bidding documents and contracts, and submit such reports to the World Bank .and applicable responsible government entity (ies) such as NEMC, OSHA | Monthly reports to the World Bank | PCT, PIT Contractors Supervision Consultants |
| D | Notify the World Bank of any referral submitted to the Dispute Avoidance and Adjudication Board (DAAB) to initiate a process of compliance review in relation to a contractor’s obligations to prevent and respond to sexual exploitation and abuse (SEA), and/or sexual harassment (SH) specified in the respective works contract with such contractor; and, in the event of any such referral, notify the World Bank of: (i) the DAAB’s decision on such referral; (ii) the contractor’s Notice of Dissatisfaction, if any, with such DAAB decision; (iii) any notification received on the commencement of an emergency arbitration proceeding or full arbitration proceeding in relation to the DAAB’s decision; and (iv) the resulting emergency arbitration order and/or full arbitration order, if any. | No later than 7 days after the issuance or receipt, as applicable, of the relevant document (i.e., referral to the DAAB, issuance of DAAB decision, Notice of Dissatisfaction, notice of commencement of emergency/full arbitration, emergency/full arbitration order, as applicable). | PCT, PIT Contractors Supervision Consultants |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ORGANIZATIONAL STRUCTURE Establish and maintain a PCT at Ministerial level and PIT at LGA level, each with qualified staff and resources to support management of ESHS risks and impacts of the Project including full-time One Environmental officer and a full-time one social officer and One Occupational Health and Safety (OHS) Specialist at the PCT level | Establish and maintain a PIT at all implementing LGAs two months after effectiveness, and maintain the PCT team throughout Project implementation | PO-RALG PO-RALG PCT Directors of Implementing Local Government Authorities |
| 1.2 | ENVIRONMENTAL AND SOCIAL INSTRUMENTS 1.Adopt and implement an Environmental and Social Management Framework (ESMF) for the Project, consistent with the relevant ESSs and applicable World Bank Group EHSGs, for Example: General EHSGs, WB ESHGs for Health Care Facilities, Toll Roads (for roads), Waste Management Facilities, Water and Sanitation, Construction Materials Extraction, etc. 2. Adopt and implement an Environmental and Social Impact Assessment (ESIA), and corresponding Environmental and Social Management Plan (ESMP) for all the infrastructures that include roads, markets, solid waste, drainage works, dumpsites, public buildings, for which the ESIA/ESMP is required consistent with the relevant ESSs and with ESMF 3. For projects that do not require an ESIA, prepare and disclose an ESMP in accordance with the provisions of the ESMF. 4. Contractors in close collaboration with the Consultants and Implementing LGAs adopt and implement the subproject Environmental and Social Impact Assessment (ESIA) and Environmental and site-specific Social Management Plan (ESMP), as set out in the ESMF. | 1. Disclose and adopt the ESMF and thereafter implement the ESMF throughout Project implementation. 2. Prepare and disclose the ESIAs prior to start of bidding processes, and thereafter implement their measures throughout Project implementation. 3. Prepare and disclose the ESMPs prior to start of project works, and thereafter implement them throughout Project implementation. 4. Adopt the ESIA and ESMP prior to the carrying out of subproject construction phase that requires the adoption of such ESMP. Once adopted, implement the respective ESMP throughout Project implementation. | PORALG PCT, PIT Contractor, Consultant NEMC |
| 1.3 | MANAGEMENT OF CONTRACTORS. Incorporate the relevant aspects of the ESCP, including, inter alia, the relevant E&S instruments, the Labor Management Procedures, and code of conduct, into the ESHS specifications of the procurement documents and contracts with contractors and supervising firms. Thereafter ensure that the contractors and supervising firms comply and cause subcontractors to comply with the ESHS specifications of their respective contracts. | As part of the preparation of procurement documents and respective contracts. Supervise contractors throughout Project implementation. | PCT, PIT Contractors Supervision Consultants |
| 1.4 | OPERATION AND MANAGEMENT PLAN Develop and implement E&S Operation & Management Plan to guide projects implementation during the Operation Phase. | Before completion of the construction phase and/or handover of respective sub-projects to Operating Entities. | PORALG PCT, PIT, NEMC |
| 1.5 | TECHNICAL ASSISTANCE Ensure that the consultancies, studies including feasibility studies, capacity building, training, and any other technical assistance activities under the Project including, inter alia, preparation of ESMF and RPF, ESIAs and RAPs are carried out in accordance with terms of reference acceptable to the World Bank, that are consistent with the ESSs and include downstream impacts. Thereafter ensure that the outputs of such activities comply with the terms of reference. | Throughout Project implementation. | PO-RALG |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES Adopt and implement the Labor Management Procedures (LMP) for the Project, including, inter alia, provisions on working conditions, management of workers relationships, occupational health and safety (including personal protective equipment, and emergency preparedness and response), code of conduct (including provisions relating to SEA and SH), forced labor, child labor, grievance arrangements for Project workers, and applicable requirements for contractors, subcontractors, and supervising firms. | Prepared and disclosed no later than 90 days after project effectiveness, or prior to the start of the bidding processes, whichever comes first, and thereafter throughout Project implementation. | PCT, PIT Contractors Supervision Consultants |
| 2.2 | GRIEVANCE MECHANISM FOR PROJECT WORKERS Establish and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. | Mechanism established prior to engaging Project workers and thereafter maintained throughout Project implementation | PCT, PIT Contractors Supervision Consultants |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | WASTE MANAGEMENT PLAN Where applicable, adopt and implement a Waste Management Plan (WMP) as part of site-specific subproject ESIA/ESMP, to manage hazardous and non-hazardous wastes, consistent with ESS3. | Adopt the WMP prior to start of works and thereafter throughout Project implementation]. | PCT, PIT Contractors Supervision Consultants |
| 3.2 | RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT Incorporate resource efficiency and pollution prevention and management measures in the ESMP to be prepared under action [1.2] and [3.1] above | Prior to start of works and thereafter throughout Project implementation. | PCT, PIT Contractors Supervision Consultants |
| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| 4.1 | TRAFFIC AND ROAD SAFETY Incorporate measures to manage traffic and road safety risks as required in the ESMP to be prepared under action 1.2 above. | Prior to start of works and during the Construction Phase | PCT, PIT Contractors Supervision Consultants |
| 4.2 | COMMUNITY HEALTH AND SAFETY Assess and manage specific risks and impacts to the community arising from Project activities, such as infrastructure design and equipment design and safety, safety of services, traffic and road safety, community exposure to health issues, management and safety of hazardous materials, flooding, erosion, landslide, exposure to contaminants, emergency preparedness and response, O&M issues and Section 1.2 and include mitigation measures in the ESMPs to be prepared in accordance with the ESMF. | During Preparation of Various ESS documents and during implementation of the ESMPs | PCT, PIT Design Consultants Contractors Supervision Consultants |
| 4.3 | SEA AND SH RISKS To manage the Project’s SEA/SH and GBV risks: - The ESMF and ESIA will assess and include measures to mitigate the risks - Develop and implement mitigation measures as part of the sub-project ESMPs, and in the subprojects bid documents. - Engage qualified institutions (e.g. NGOs, Government Hospitals etc.), to give Toolbox talks on GBV and SEA/SH risks continuous training and awareness and offer GBV (psychosocial and legal) and referral services as needed. - Develop and train the community and workers on a grievance/ feedback management process for reporting cases on GBV and SEA/SH. - Develop and implement a Code of Conduct that includes worker’s and contractor’s obligations vis-à-vis SEA and SH, and issues related to GBV to be signed by contractors and workers. | Prepared Prior to construction works and implemented throughout Project implementation period | PCT at PORALG PIUs at LGAs |
| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| 5.1 | RESETTLEMENT POLICY FRAMEWORK Adopt and implement a Resettlement Policy Framework (RPF) for the Project, consistent with ESS5. | Disclose and adopt the RPF during project preparation, and thereafter implement the RPF throughout Project implementation. | PO-RALG Implementing LGAs Ministry of Finance |
| 5.2 | RESETTLEMENT PLANS Develop and implement resettlement action plans [RAPs] consistent with the requirements of the RPF and ESS5 before acquiring the land / restricting land use, or causing the impacts associated with involuntary resettlement, and carrying out the associated civil works. Adopt and implement a resettlement action plan (RAP) for each activity under the Project for which the RPF requires such RAP, as set out in the RPF, and consistent with ESS5. Whenever the displacement affects people’s livelihoods, the RAPs will include livelihood restoration plans to maintain or improve people’s living conditions. Provide funding for the implementation of the RAPs in a timely manner. Develop and implement a voluntary land donation process that is consistent with the requirements of ESS5 | Adopt and implement the respective RAPs prior to start of works, including ensuring that before taking possession of the land and related assets, full compensation has been provided and as applicable displaced people have been resettled, and that livelihood restoration measures have been implemented as needed. | PIT, PCT Respective LGAs Directors Grievance Redress Committees PO-RALG |
| 5.3 | GRIEVANCE MECHANISM Implement grievance mechanism for resettlement as described in the RPF and SEP in line with ESS5 and ESS10. | During preparation Phase, prior to start of works and during project implementation | PIT, PCT Respective LGAs Directors Grievance Redress Committees |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES |  |  |  |
| 6.1 | BIODIVERSITY RISKS AND IMPACTS Where significant risk and adverse impacts on biodiversity have been identified, a Biodiversity Management Plan should be developed (paragraph 9 ESS6 as part of the site specific sub-projects ESIAs and/or ESMPs, consistent with ESS6. | Adopt the BMP as part of sub-project ESIA and thereafter implement the BMP throughout Project implementation. | PIT, PCT Respective LGAs Contractors, Consultant |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| 8.1 | CHANCE FINDS Describe and implement the chance finds procedures as described in the ESMF of the Project. | As stipulated in the ESMF and later the ESMPs of the specific sub-project | PCT, PIT Contractor Supervising Consultant Ministry of Natural Resources and Tourism- Antiquity Department |
| 8.2 | Undertake Cultural Heritage inventory and adopt and implement a Cultural Heritage Management Plan (CHMP) as necessary as part of the [ESMP], in accordance with the guidelines of the ESIA prepared for the Project, and consistent with ESS8. | Adopt the CHMP as part of subproject ESIA, and thereafter implement the CHMP throughout Project implementation.] | PCT, PIT Contractor Supervising Consultant Ministry of Natural Resources and Tourism- Antiquity Department |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN PREPARATION AND IMPLEMENTATION Adopt and implement a Stakeholder Engagement Plan (SEP) for the Project, consistent with ESS10, which shall include measures to, inter alia, provide stakeholders with timely, relevant, understandable and accessible information, and consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination and intimidation. | Prepare and adopt the final version of the SEP no later than 90 days after project effectiveness, or prior to the start of the bidding processes, whichever happens first. Once disclosed, adopt the SEP and thereafter implement it throughout Project implementation. | PCT, PIT Contractor Supervising Consultant |
| 10.2 | PROJECT GRIEVANCE MECHANISM Establish, publicize, maintain, and operate an accessible grievance mechanism, to receive and facilitate resolution of concerns and grievances in relation to the Project, promptly and effectively, in a transparent manner that is culturally appropriate and readily accessible to all Project-affected parties, at no cost and without retribution, including concerns and grievances filed anonymously, in a manner consistent with ESS10. The grievance mechanism shall be equipped to receive, register, and facilitate the resolution of SEA/SH complaints, including through the referral of survivors to relevant gender-based violence service providers, all in a safe, confidential, and survivor-centered manner. | Establish the grievance mechanism in the timeframe established in 10.1, and thereafter maintain and operate the mechanism throughout Project implementation. | PIT, PCT Local leaders Communities |
| CAPACITY SUPPORT |  |  |  |
| CS1 | Training will be required for the PIU staff, PCI Staff, Contractors, entities responsible for Operation and Maintenance Phase of Project subprojects, Local leaders and community members on: - Stakeholder mapping and engagement; - Specific aspects of environmental and social assessment and monitoring of the ESIAs, ESMP and ESMF; - Occupational health and safety; - Community Health and Safety; - Codes of conduct for project workers. - Traffic Management Plan - Waste Management - Emergency preparedness and response; - Solid waste landfills and dumpsites management of environmental and social risks - Gender mainstreaming in construction works; - Implementation and monitoring of HIV/AIDS - Combat pandemic diseases such as COVID 19 - Contractor and Operator management on environment and social risks; - Grievances management implementation and monitoring; - Land acquisition and resettlement; - Gender-based violence/Sexual Exploitation and Abuse and sexual harassment (SEA/SH). | Within 3 months after Project effectiveness and thereafter undertake refresher trainings on a quarterly basis. | PIT, PCT OSHA, National Environmental Management Council (NEMC) |
| CS2 | Specify training for Project workers on preparation of occupational health and safety measures including on emergency prevention and preparedness, response arrangements to emergency situations according to ESSs, codes of conduct, SEA/SH, and grievance mechanisms. | After signing of contracts with contractors and monthly during construction phase | PCT, PIT Contractor Supervising Consultant |